# COSMOS ERP Bug Fix Status Report

Frontend implementation review and backend dependency handover

Prepared 11 September 2026  |  Branch lucifer-dev  |  COSMOS by WEWEL

Conclusion. The main frontend bugs in this batch are fixed and the application passes lint, all 318 automated tests, and the production build. Eleven items are frontend-fixed, six are complete only within the current API or need a broader backend rollout, and one is waiting for the Postman collection.

# Status Summary

Frontend fixed: 11 items, including login branding, dashboard party filtering, RBAC role editing, SuperAdmin coverage, item media display, Party table and form UX, invoice customer validation, wallet code behavior, employee PDF export, and designation filtering.

Partial or backend-dependent: 6 items covering universal full-page form rollout, Data Book schema expansion, Excel parity, API-required field audit, server-backed drafts, and complete website media DTO support.

Waiting for input: 1 item - the Postman collection required for the final endpoint contract audit.

# Detailed Bug Status

| No | Area | Status | Result and next requirement |
| --- | --- | --- | --- |
| 1 | Login branding | Frontend fixed | The shared COSMOS orbit wordmark and A WEWEL PRODUCT signature are now used on both the sidebar and login layout. |
| 2 | Dashboard party widget | Frontend fixed | Removed the invalid Both value. Requests now send only Customer or Supplier, including migration of stale URL filters. |
| 3 | RBAC user role on edit | Frontend fixed | The role selector is available in create and edit, restores the assigned role, handles loading and retry states, and submits roleId. |
| 4 | SuperAdmin access coverage | Frontend fixed | Coverage now reflects effective authorization. SuperAdmin is treated as full access instead of showing incomplete persisted row flags such as 577 of 606. |
| 5 | Large add forms | Partial rollout | Item, Employee, Invoice, and Party workspaces now use the wider 1480 px form treatment. Converting every legacy modal into a routed full-page editor should be completed module by module. |
| 6 | Inventory item images | Frontend fixed | Item list, detail, create, and edit state now recognize alternate image response fields and resolve relative HTTP media paths for table and edit previews. |
| 7 | Data Book table flow | Frontend ready | The current frontend supports sheets, new sheet creation, list and grid views, row editing, paste, bulk save, history, conflict handling, filters, pagination, and export within the existing entry API. |
| 8 | Microsoft Excel parity | Backend expansion | The grid already provides an Excel-like editing flow. True workbook parity needs an arbitrary column schema, formulas, formatting, workbook import and export, and server-side persistence beyond Name, Value, and Description. |
| 9 | Party table design | Frontend fixed | Desktop table density, header typography, borders, shadows, row spacing, and actions were aligned with the shared table visual system. Mobile cards remain responsive. |
| 10 | Party add experience | Frontend fixed | Party create and edit use the large workspace form with structured sections, GST verification, billing and shipping addresses, sticky actions, and local draft support. |
| 11 | Sale invoice popup | Frontend fixed | Customer selection no longer fails because of a frontend-only UUID restriction. Backend-owned numeric or string party identifiers are accepted and validated as non-empty. |
| 12 | Wallet code | Frontend fixed | Wallet Code displays a required indicator and clearly states that a blank value is auto-generated. Blank input remains allowed so browser validation does not block server generation. |
| 13 | Postman contract audit | Waiting for input | The full endpoint-by-endpoint required-field audit will start when the Postman collection is provided. |
| 14 | Employee profile PDF | Frontend fixed | A resume-style employee PDF is generated after successful creation and can also be downloaded from the employee profile. It includes personal, employment, address, and available bank details. |
| 15 | Required fields and stars | Partial rollout | Current Zod form contracts and visible required indicators are aligned in the updated flows. Final API-wide confirmation depends on the Postman and OpenAPI contract audit. |
| 16 | Department designations | Frontend fixed | The designation dropdown now depends on the selected department, clears incompatible selections, and stays disabled until a department is chosen. |
| 17 | Save as draft | Partial rollout | Employee and Party create forms now save and restore local drafts. Website Product already supports Draft and Sale Invoice already has a draft flow. Remaining modules need explicit API-level draft support for cross-device recovery. |
| 18 | Website product and blog images | Frontend plus backend | Frontend upload responses, list rows, and edit forms now normalize relative HTTP URLs and alternate media fields. Complete lossless display still requires the backend media contract described below. |

# Backend Changes Needed for Full Completion

## HTTP image upload policy

Current backend response: Image uploads require HTTPS outside development. The frontend intentionally keeps the configured HTTP endpoint and does not rewrite it to HTTPS. To support the requested HTTP deployment, the backend upload policy must explicitly allow HTTP for the approved environment or trusted origin. This should be a scoped configuration change, not a global security bypass.

## Website and inventory media contracts

Website Product DTO: Return media with id, publicUrl, altText, isPrimary, and sortOrder, plus primaryImageUrl on list and detail responses.

Website Blog DTO: Return coverImageUrl and openGraphImageUrl consistently on list and detail responses.

Inventory Item DTO: Return one stable imageUrl field on list and detail responses. If image replacement is supported during edit, the update endpoint should accept multipart image data or a documented uploaded URL.

## Data Book and Excel parity

Schema: Add persisted table and column definitions, data types, ordering, validation rules, and sheet metadata instead of limiting rows to Name, Value, and Description.

Workbook features: Add formula calculation, formatting, multi-sheet import and export, and server-side persistence for Excel-compatible operations.

Concurrency: Keep row-version conflict behavior for bulk grid edits and extend it to schema changes and workbook imports.

## Draft and required-field contracts

Drafts: Add draft status, draft save, resume, ownership, and expiry endpoints for long forms that need cross-device recovery. Current Employee and Party drafts are local to the browser.

Required fields: Use the Postman collection and OpenAPI request schemas as the source of truth. Every required request property must have matching frontend validation and a visible required indicator.

# Verification

Completed checks: ESLint passed, 51 test files passed, 318 of 318 tests passed, and the Vite production build passed.

Final API verification sequence: Provide the Postman collection, confirm the backend HTTP media policy, update the media DTOs, then run authenticated browser checks for create, edit, list, PDF, draft restore, and upload flows.